Airport Redevelopment Project

Committee (ARP) Meeting Minutes

The members of the Airport Redevelopment Project Committee met on:

Tuesday, January 20, 2026, at 3:30 p.m. in the boardroom at the Niagara District Airport and via Teams

PRESENT:	Greg Wight, Chair

John Ventresca

Mark Steinman

Terry Nord (via Teams)

Pat Neville (via Teams)

STAFF:         Dan Pilon, CEO

Megan McRae, Communications Manager

Motions & Staff Directions:

Staff direction to initiate the process of reaching out to airlines to discuss the ARP.

MINUTES:	Nancy Harris, Administrative Assistant

1.  Meeting called to order at 3:12 p.m.

2.  Motion to Approve Agenda

Moved by:  Mark Steinman

Seconded:  John Ventresca

CARRIED

3.  Chair’s Remarks

The chair commented on the contrasting news received on the same day, referencing the Premier’s statement about moving quickly with airport expansion and the MTO’s release of a study that is expected to take 24 months. The Chair highlighted the need to reconcile these elements and to determine how the process can align with the Premier’s stated intent.

4.  ITEMS FOR CONSIDERATION

4.1.	Government Relations Update

That report ARP #01-2026 Government Relations Update be received for 			information.

Moved by Terry Nord, seconded by Mark Steinman to receive ARP #01-			2026.

CARRIED.

4.2. 	Destination Niagara Update

4.2.1.  Destination Niagara Strategy

4.2.2.  Niagara Air Access Feasibility Study

Reports that were sent at the end of December to the Commission 				regarding the ARP were included as correspondence.

Pat Neville did highlight items of due diligence that continue to be 				necessary, including environmental assessments, and work to 				respond to the queries on the airline’s portion on our market.

Comments were made that 24 months is a long time for the review 				and that seven options for Phase 1 seem unnecessary.

4.3.	Next Steps – Pre Design RFP

The Committee discussed the importance of initiating contact with 				airlines as soon as possible. Julian Carron from Intervista was noted 			as a potential contact.

Staff were directed to initiate the process of reaching out to airlines to 			discuss the ARP.

5. OTHER BUSINESS

6. TERMINATION

That the Airport Redevelopment Project Committee meeting be terminated at 4:11p.m.

Moved by:  Mark Steinman

Seconded: John Ventresca

CARRIED